Project Status Report I

Date of Report Issue/Prepared: February 6 2026

Report Prepared By Team Members: Steven Nguyen

Employer/Organization (if applicable) :

| Project Name: Project Team : Period Reporting: Overall Project Health | Soccer Connect |  |
| --- | --- | --- |
|  | Group 46 |  |
|  | Start Date: Jan 12, 2026 | End Date: Feb 06, 2026 |
|  | Green (Good) / Yellow (Warning) / Red (Bad) |  |

Summary

Project Status Summary

More time than anticipated was taken to begin work on the project due to acclimatization period post-holiday break, in addition the status of one of our team members was in question. Although despite these setbacks work has begun.

| Accomplishments As Planned | Planned but not Accomplished |
| --- | --- |
| Initial database models have been created |  |

Upcoming Objectives for Feb 07, 2026 to Mar 13, 2026

|  | Planned Activities/Tasks for Next Period |  |  |
| --- | --- | --- | --- |
| Activity/Task | Assigned To <name/s> | Duration <days> | Date |
| Soccer club type user can post/manage team tryouts. | Soroush, Kenan | 2 | February 13,2026 |
| Soccer club type user can post/manage job openings. | Soroush, Kenan | 1 | February 13,2026 |
| Create an updatable list of field/play spaces that users can book. | Steven | 4 | February 13,2026 |
| User Direct Messages | Kenan, Kathan | 3 | February 13,2026 |

|  | Milestones for Next Period |  |  |
| --- | --- | --- | --- |
| Milestone (Objective) |  | Assigned To | Delivery Date |
| Field/Play Space Management |  | Steven | March 1, 2026 |
| Communication (Direct Messaging, Group Chat) |  | Kathan, Kenan | February 20, 2026 |
| Team Management |  | Laurence, Kathan | March 6, 2026 |

Managing Issues and Risk (for current reporting period and next period)

| Issues/Problems | Resolution Strategy | Due Date |
| --- | --- | --- |
| Ensuring work done by one team member is compatible with work by others. So that introduction of new features does not cause pre-existing ones to cease functioning | Effective team co-ordination and CI/CD will allow the team to view how changes will modify the project. | April 2, 2026 |

| Upcoming Risks | Risk Ranking (Hi, Med, Low) | Risk Impact (Hi, Med, Low) | Mitigation Strategy |
| --- | --- | --- | --- |
| Lack of technical knowledge from team | M: Deliverables will not be completed/not work as intended. | M: Level of understanding of coding and development tools different among team members | Training sessions, team members supporting one another, team member task reallocation. |
| Timeline Estimates Unrealistic | M: Team is unable to meet planned deadlines. | M: Timeline does not consider unexpected events. | Timeline reviewed by team, team members may have to reprioritize to focus on the project. |
| Project Team Availability | M: Distributed team makes availability questionable | M: Team members may have other obligations that affect time to work on project. | Continuous review of project momentum by team. Identify any impacts caused by unavailability. If necessary, increase commitment by participants |
| Absence of commitment level | M: Affects team morale, affects deliverables | Moderate | Frequently seek feedback to ensure continued support |

NOTE: Attach additional sheets if insufficient space available

Submission Guidelines:

Please submit as “W26_T<team number>_ProjectReport1”.

For e.g., W26_T99_ProjectReport1

This is a group submission i.e. one per group.

Due Dates:

Sunday, Feb 08, 2026 (11:59 p.m.)