Project Status Report II

Date of Report Issue/Prepared: 15/03/2026

Report Prepared By Team Members: Steven Nguyen

Employer/Organization (if applicable) :

| Project Name: Project Team : Period Reporting: Overall Project Health | Soccer Connect |  |
| --- | --- | --- |
|  | Team 46 |  |
|  | Start Date: Feb 07, 2026 | End Date: Mar 13, 2026 |
|  | Green (Good) / Yellow (Warning) / Red (Bad) |  |

Summary

Project Status Summary

Despite initial roadblocks work has continued since previous status report. Key features planned have been implemented at a base level, and the project is in a much stronger place currently. The focus going forward to the end of the project will be refinement of implemented features and UI. In addition, the potential implementation of any features overlooked during project planning.

| Accomplishments As Planned | Planned but not Accomplished |
| --- | --- |
| Admin account/controls |  |
| Login/Sign-up |  |
| Messaging |  |
| User account with player stats |  |
| Team Management |  |
| Classifieds (Events, Job Postings, Team Try-outs) Posting/Managing |  |
| Field/Play Space Management |  |

Upcoming Objectives for Mar 14, 2026 to Apr 02, 2026

|  |  | Planned Activities/Tasks for Next Period |  |  |
| --- | --- | --- | --- | --- |
| Activity/Task | Assigned To <name/s> |  | Duration <days> | Date |
| UI redesign/updates | Steven Nguyen, Laurence Liang, Soroush Salari, Kathan Parikh, Kenan Odongo |  | 7 | April 2, 2026 |
| Bug fixes | Steven Nguyen, Laurence Liang, Soroush Salari, Kathan Parikh, Kenan Odongo |  | 14 | April 2, 2026 |

|  | Milestones for Next Period |  |  |
| --- | --- | --- | --- |
| Milestone (Objective) |  | Assigned To | Delivery Date |
| Changing UI color scheme to align more with expectations of userbase |  | Steven Nguyen, Laurence Liang, Soroush Salari, Kathan Parikh, Kenan Odongo | April 2, 2026 |
| All features of project refined and with minimal bugs/errors |  | Steven Nguyen, Laurence Liang, Soroush Salari, Kathan Parikh, Kenan Odongo | April 2, 2026 |

Managing Issues and Risk (for current reporting period and next period)

| Issues/Problems | Resolution Strategy | Due Date |
| --- | --- | --- |
| Ensuring work done by one team member is compatible with work by others. So that introduction of new features does not cause pre-existing ones to cease functioning | Effective team co-ordination and CI/CD will allow the team to view how changes will modify the project. | April 2, 2026 |

| Upcoming Risks | Risk Ranking (Hi, Med, Low) | Risk Impact (Hi, Med, Low) | Mitigation Strategy |
| --- | --- | --- | --- |
| Lack of technical knowledge from team | M: Deliverables will not be completed/not work as intended. | M: Level of understanding of coding and development tools different among team members | Training sessions, team members supporting one another, team member task reallocation. |
| Absence of commitment level | M: Affects team morale, affects deliverables | Moderate | Frequently seek feedback to ensure continued support |
| Project Team Availability | M: Distributed team makes availability questionable | M: Team members may have other obligations that affect time to work on project. | Continuous review of project momentum by team. Identify any impacts caused by unavailability. If necessary, increase commitment by participants |
| Project Scope Creep | L: Project scope defined, subject to revision | M: As new techniques/features are learned they potentially could be implemented | Scope initially defined re-examined on a bi-weekly basis |

NOTE: Attach additional sheets if insufficient space available

Submission Guidelines:

Please submit as “W26_T<team number>_ProjectReport2”.

For e.g., W26_T99_ProjectReport2

This is a group submission i.e. one per group.

Due Dates:

Sunday, Mar 15, 2026 (11:59 p.m.)